## Slide 1
Proposal Digitalisasi KrosCek QA Plant + Lab/SPL
Workflow terintegrasi, quotation Rp235 juta, dan delivery intensif 4 minggu
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Summary
[/Sources]

## Slide 2
Proposal Ekosistem QA Plant + Lab/SPL
Dua aplikasi mandiri, satu bridge terkontrol, dan portal global untuk visibilitas end-to-end.
Blueprint siap diputuskan: scope MVP, workflow, roadmap, dan investasi telah dirinci.
QA Plant
Lab / SPL
Bridge + Portal
QA Plant
Inspeksi • MC/PP • sampling
Integration Bridge
Shared ID • event • retry • log
Lab / SPL
Request • testing • approval
4 minggu • Rp235 juta MVP
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Summary
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Ecosystem_Map
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting
[/Sources]

## Slide 3
Arsitektur modular menjaga independensi Plant dan Lab
Masing-masing aplikasi memiliki release dan database sendiri; bridge hanya menukar data yang disepakati.
1. Plant tetap mandiri
Web + PWA untuk inspection, process plan, MC/PP, sampling, dashboard, dan export.
2. Bridge mengontrol integrasi
Shared key, kontrak API, queue/retry, idempotency, sync log, dan error monitor.
3. Lab/SPL tetap mandiri
Web + mobile web/PWA untuk request, receipt, testing, review, approval, dan report.
Alur data yang disepakati
QA Plant
Lot/Sample ID
Inspection
Source result
Bridge
Contract API
Queue/retry
Sync log
Lab / SPL
Request/receipt
Test/approval
Final result
Global Portal
Module launcher
Global KPI
Role context
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Summary
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Ecosystem_Map
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Bridge_Contract
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Data_Model
[/Sources]

## Slide 4
Target operating model menjaga database tetap mandiri
Perubahan utama ada pada kontrol transaksi, handoff, monitoring, dan audit trail.
Dari file dan handoff manual menuju workflow modular
yang terhubung, terlacak, dan dapat diaudit.
Kondisi saat ini
Target MVP
Eksekusi proses
File terpisah; status sulit dilacak
Eksekusi proses
Task inbox + status per transaksi
Data handoff
Input ulang antara Plant dan Lab
Data handoff
Shared key + event bridge; DB tetap mandiri
Exception control
OOS/retest terlambat terlihat
Exception control
Alert, aging, retry, revision loop
Reporting & audit
Kompilasi manual; evidence tersebar
Reporting & audit
Dashboard, export, dan audit trail
4
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — E2E_Workflow
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Status_Rules
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — UI_Blueprint
[/Sources]

## Slide 5
QA Plant: dari Lot hingga sample siap diuji
Mobile/PWA memandu eksekusi; web menangani planning, review, dashboard, dan export.
Plant App mengendalikan dua mode inspeksi, source testing, sampling, dan exception loop dengan evidence serta audit trail.
Direct Inspection
Receiving • Intake
full form
Process Plan
Drier → Packing
schedule
Lot-based Check
Auto identity
process form
MC / PP
Value + photo
range validation
Sampling
Process / request
Sample ID
Review / Approval
Revise • approve
status lock
Plant Database
Own transaction • evidence • role • status • audit trail; bridge sends only agreed summaries.
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Plant_Process
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Plant_Flowchart
[/Sources]

## Slide 6
Lab/SPL: dari request hingga hasil final
Lab owns request, receipt, testing, review, approval, dan final status; hanya event yang disepakati tersinkron.
Lab/SPL menstandarkan chain of custody dan result workflow
dengan approval, retest loop, dan audit history.
Lab Request
Test • priority due date
Sample Receipt
Qty • condition chain of custody
Assignment
Analyst • method equipment
Testing Result
Parameter • value
unit • evidence
Approval
Approve • reject
re-test
Bridge ke Plant & Portal: request • receipt • final result • KPI snapshot
PP/TSW Review
Compare source
Lot + evidence
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Lab_Workflow
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Lab_Flowchart
[/Sources]

## Slide 7
Bridge menyinkronkan event—bukan menyatukan database
API v1.0 memakai shared key, idempotency, retry, acknowledgement, dan error log.
1. Enam event MVP
Request, sample, source test, final result, dan KPI snapshot berpindah melalui event yang eksplisit.
2. Reliability by design
Queue, retry, acknowledgement, replace, dan idempotency mencegah loss atau duplikasi.
3. Ownership tetap jelas
Plant dan Lab tetap system of record; bridge menyimpan event, mapping, dan error history.
Kontrak handoff utama
Lab → Plant
lab.request.created
Plant → Lab
plant.sample.sent
plant.test.submitted
Lab → Plant
lab.sample.received
lab.result.finalized
Modules → Portal
module.kpi.snapshot
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Bridge_Contract
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Status_Rules
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Data_Model
[/Sources]

## Slide 8
MVP mencakup 20 layar dengan pengalaman web + PWA
Role matrix menjaga setiap pengguna hanya melihat dan mengubah fungsi yang relevan.
Web untuk mengelola dan mereview; PWA untuk eksekusi singkat di titik kerja.
Global Portal
Login/SSO, module launcher, global dashboard, dan access admin.
Plant Web + PWA
Lot plan, direct/lot-based inspection, MC/PP, sampling, dan reports.
Lab Web + PWA
Request, sample receipt, result input, source review, approval, dan reports.
Admin & control
RBAC, master data, sync monitor, export Excel/PDF, dan audit history.
Reusable interaction pattern
Dashboard / inbox
List + filter
Detail / form
Review / decision
Report / export
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Screen_Register
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Role_Access
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — UI_Blueprint
[/Sources]

## Slide 9
KPI diarahkan ke exception, handoff, dan keputusan
Definisi berasal dari register KPI blueprint; target numerik dikunci saat baseline dan UAT.
Dashboard menunjukkan apa yang terlambat, gagal, atau perlu tindakan—bukan hanya volume aktivitas.
Plant control
Pending inspection, pass rate, open OOS, serta sample ready/sent.
Lab control
Pending request, sample aging, approval TAT, dan re-test rate.
Global control
End-to-end Lot status, overdue handoff, dan module KPI snapshot.
Integration control
Queued/confirmed/failed event, sync age, retry, dan source-target.
Minimum filter dan audit context
Tanggal / lokasi
Produk / proses
Owner / analyst
Status / priority
Lot / request / sample
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Dashboard_KPI
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Status_Rules
[/Sources]

## Slide 10
MVP ditargetkan go-live dalam 4 minggu
Plant, Lab, dan bridge dimulai paralel; keputusan harian dan slot UAT harus tersedia.
Scope dikunci di awal; build, review, dan integrasi berjalan bersamaan.
1
W1
Lock field, role, ID, architecture, dan bridge contract
2
W1
UX prototype + build kick-off
3
W1–3
Build Plant + Lab web/PWA secara paralel
4
W2–3
Bridge, portal, dashboard, dan report
5
W4
E2E UAT, fixes, deploy, training, handover
Gate: contract Day 2 • prototype Day 4 • progress ≥50% end W2 • feature complete W3 • UAT + go-live W4.
Notes: [Assumption]
Delivery 4 minggu memerlukan build paralel, keputusan harian, field/API lock Day 1–2, dan slot UAT tersedia pada W4.
[/Assumption]
[Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Implementation
[/Sources]

## Slide 11
Total quotation Rp235 juta untuk delivery intensif 4 minggu
Plant Rp130 juta + Lab/SPL Rp105 juta, termasuk bridge Rp40 juta; ceiling tetap Rp250 juta.
Plant — Rp130 juta
Standalone core Rp110 juta + bridge allocation Rp20 juta.
Lab/SPL — Rp105 juta
Standalone core Rp85 juta + bridge allocation Rp20 juta.
Total MVP — Rp235 juta
Plant + Lab/SPL, termasuk total bridge Rp40 juta.
Commercial benchmark
Reference value
Rp336 juta
Unbundled
Special bundle
Rp235 juta
Proposed
Package efficiency
Rp101 juta
vs. reference
Program ceiling
Rp250 juta
Buffer Rp15 juta
Notes: Calculation: Plant 110+20=130; Lab/SPL 85+20=105; total 235; reference efficiency 336-235=101; reserve 250-235=15 (Rp juta).
[Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Summary
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting
[/Sources]

## Slide 12
Plant standalone core: Rp110 juta
Tujuh work package mencakup siklus operasional web/PWA; bridge allocation Rp20 juta ditampilkan terpisah.
Requirement & UX — Rp8 jt
Scope, field, process map, dan prototype.
Frontend web + PWA — Rp22 jt
Plant channels, task flow, dan responsive forms.
Inspection modules — Rp38 jt
Direct inspection + Drier–Packing lot-based.
Paket core Plant
Toller + sampling
Rp16 jt
MC/PP/photo/sample
Backend + database
Rp14 jt
Auth/RBAC/API/data
Dashboard + export
Rp7 jt
KPI/Excel/PDF
UAT + deployment
Rp5 jt
Training/handover
Notes: Plant standalone core line items: 8 + 22 + 38 + 16 + 14 + 7 + 5 = Rp110 juta. Plant bridge allocation is Rp20 juta.
[Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting!A15:K25
[/Sources]

## Slide 13
Lab/SPL standalone core: Rp85 juta
Tujuh work package mencakup request-to-approval, reporting, dan go-live; bridge allocation ditampilkan terpisah.
Requirement & UX — Rp6 jt
Scope, field, workflow, dan prototype.
Frontend web + PWA — Rp18 jt
Lab channels, queue, dan responsive forms.
Request + sample — Rp20 jt
Request, receipt, tracking, dan chain of custody.
Paket core Lab/SPL
Testing + approval
Rp20 jt
Result/review/decision
Backend + database
Rp11 jt
Auth/RBAC/API/data
Dashboard + export
Rp6 jt
KPI/Excel/PDF
UAT + deployment
Rp4 jt
Training/handover
Notes: Lab/SPL standalone core line items: 6 + 18 + 20 + 20 + 11 + 6 + 4 = Rp85 juta. Lab bridge allocation is Rp20 juta.
[Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting!A26:K36
[/Sources]

## Slide 14
Bridge allocation: Rp20 juta per project
Kapabilitas yang sama dialokasikan ke Plant dan Lab/SPL; total bridge Rp40 juta.
Pembagian simetris menjaga ownership dan effort integrasi tetap transparan.
Plant — Rp20 jt
Lab — Rp20 jt
Connector API — Rp8 jt
Outbound/inbound contract
Connector API — Rp8 jt
Inbound/outbound contract
Portal role mapping — Rp5 jt
Launcher + role context
Portal role mapping — Rp5 jt
Launcher + role context
Sync & error handling — Rp4 jt
Queue, retry, sync log
Sync & error handling — Rp4 jt
Queue, retry, sync log
Global KPI contribution — Rp3 jt
Plant module snapshot
Global KPI contribution — Rp3 jt
Lab module snapshot
14
Notes: Bridge allocation per project: connector API 8 + portal role mapping 5 + sync/error handling 4 + global KPI contribution 3 = Rp20 juta.
[Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting!A22:K25
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting!A33:K36
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Bridge_Contract
[/Sources]

## Slide 15
Tiga termin quotation: 40% • 40% • 20%
Termin 1 saat start; Termin 2 ketika progress ≥50%; Termin 3 setelah finish dan handover.
Combined cash flow: Rp94 juta → Rp94 juta → Rp47 juta.
Plant • Rp130 jt
Lab • Rp105 jt
Termin 1 — 40%
Rp52 juta • Start pengerjaan
Termin 1 — 40%
Rp42 juta • Start pengerjaan
Termin 2 — 40%
Rp52 juta • Progress 50% up
Termin 2 — 40%
Rp42 juta • Progress 50% up
Termin 3 — 20%
Rp26 juta • Finish + handover
Termin 3 — 20%
Rp21 juta • Finish + handover
Total Plant
Rp130 juta • quotation project
Total Lab/SPL
Rp105 juta • quotation project
15
Notes: Payment amounts: Plant Rp130 juta = Rp52 juta (40%) + Rp52 juta (40%) + Rp26 juta (20%); Lab/SPL Rp105 juta = Rp42 juta + Rp42 juta + Rp21 juta; combined Rp235 juta = Rp94 juta + Rp94 juta + Rp47 juta.
[Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting!A39:F44
- User-directed payment terms: 40% start, 40% progress ≥50%, 20% finish.
[/Sources]

## Slide 16
Keputusan inti harus ditutup pada awal minggu pertama
Decision log mencatat 12 item; prioritas tertinggi dikunci Day 1–2 agar build tidak tertahan.
Scope sudah terdefinisi; yang tersisa adalah mengunci aturan dan ownership lintas sistem.
Field & validation
Field list Plant/Lab, PP rule, photo minimum, serta edit/reopen policy.
Identity & master
Format Lot/Request/Sample ID dan boundary shared master.
Bridge & access
Payload/event v1.0, portal login/SSO, dan role mapping.
Deployment & reporting
KPI, export, environment, backup, dan retention.
Non-negotiable acceptance gates
Scope signed
API contract v1.0
Prototype approved
Critical UAT closed
Backup + handover
Notes: [Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Decision_Log
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — UAT_Checklist
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Field_Dictionary
[/Sources]

## Slide 17
Approve quotation Rp235 juta dan mobilisasi 4 minggu
Architecture dan scope siap; field, rules, dan deployment decision dikunci saat kick-off.
Approval membuka jalur delivery 4 minggu menuju finish dan handover.
1
Saat ini
Approve MVP Rp235 juta + termin 40/40/20
2
W1
Kick-off; lock field, ID, role, bridge contract
3
W2
Progress ≥50%; Termin 2
4
W3
Feature complete, integration, UAT prep
5
W4
Finish, go-live, training, handover
Rekomendasi: approve MVP Rp235 juta, delivery 4 minggu, serta termin 40% saat start, 40% saat progress ≥50%, dan 20% saat finish.
Notes: [Assumption]
Accelerated delivery is contingent on Day 1–2 decision lock and parallel Plant/Lab/bridge execution.
[/Assumption]
[Sources]
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Summary
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Implementation
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Decision_Log
- D:\KC PROJECT DOC\QA_Blueprint_Ekosistem_Plant_Lab.xlsx — Budgeting
[/Sources]